QMNF EXECUTION PLAN

All Fronts — March 2026

Anthony Diaz (Acid / HackFate / Skyelabz210) × Claude (Anthropic)

Kill Count: 120 | Tests: 387 | Crates: 3 | Open Fronts: 6

Nothing is settled.

# Executive Summary

Six fronts. 30 tasks. Four priority levels. Parallel execution groups identified. The 2D NS convergence theorem is proved (Kill #120). The oracle pipeline achieves 99.9% recall in 3 O(1) moves. The 3D wall (stretching) is testable via DKAM for the first time. Neural inference has ring homomorphism at 1000/1000. The CF engine has 485K terms of log₂(3). E8 has 240/240 roots on composite coprime basis.

Priority P0 tasks are executable immediately with no dependencies. P1 tasks require one completed P0. P2 tasks require P1 chains. P3 is the 12-month horizon (OP-1 KAM bridge).

# Front Overview

| Front | Domain | Goal | Current State | Innovation |
| --- | --- | --- | --- | --- |
| A: 3D DKAM | Navier-Stokes | Test clean window prediction: deg<ρ → bounded | Tools wired, test unrun | DKAM, exact BS, Sobolev winding |
| B: Oracle | Number Theory | Scale pipeline to 10¹⁰, wire quantum substrate | 99.9% recall at 10⁵ | Hydra carry sieve, K-Elim |
| C: Neural | ML Inference | SmolLM 135M inference on CRT substrate | 2-layer FFN exact | CRT matmul, Apollonian init |
| D: Collatz | CF Analysis | Prove max(a_k) stays below 2³¹ | 485K terms, gap 1886× | CF engine, WASSAN compress |
| E: E8/Iso | Unification | Close dangerous configs, OP-1 conjecture | 240/240, 13 open | GearManifold, Descartes |
| F: Infra | Engineering | Unified workspace, patent claims | 3 crates, 387 tests | cargo workspace |

# Task Breakdown

Priority: P0 = immediate (red), P1 = next (yellow), P2 = planned (green), P3 = horizon (blue)

| ID | Task | Front | Pri | Deps | Qualifying Gate | Status |
| --- | --- | --- | --- | --- | --- | --- |
| A-01 | Fix advance_skew stub (cram_amplified test) | 3D DKAM | P0 | — | 112/112 tests pass | [ ] |
| A-02 | Run DKAM prediction: normal vs Sqr-amplified | 3D DKAM | P0 | A-01 | deg=2 bounded, deg=4 grows | [ ] |
| A-03 | Sobolev winding K_E + K_H 200-step campaign | 3D DKAM | P1 | A-02 | K_E bounded, K_H bounded | [ ] |
| A-04 | DKAM monitor: resonant zone → enstrophy correlation | 3D DKAM | P1 | A-02 | r > 0.5 in resonant cells | [ ] |
| A-05 | N=16 exact kernel (Q(√2,cos(π/8)) field) | 3D DKAM | P2 | A-02 | 4608→36864 entries, max_diff=0 | [ ] |
| A-06 | N=16 Reynolds sweep Re=50..2000 | 3D DKAM | P2 | A-05 | BKM bounded all Re | [ ] |
| B-01 | Fix threshold=0, measure gap-2,6,30,210 performance | Oracle | P0 | — | Recall≥99% all gaps | [ ] |
| B-02 | K-Elimination order finding (replace brute iter) | Oracle | P1 | B-01 | O(√N) vs O(N) | [ ] |
| B-03 | Dense Toric Grover wiring (F_p² substrate) | Oracle | P1 | B-01 | Matches Rust DenseToric tests | [ ] |
| B-04 | Scale test: pipeline at N=10⁶, 10⁸, 10¹⁰ | Oracle | P1 | B-01 | Recall stable, enrichment grows | [ ] |
| B-05 | Rust port of full pipeline | Oracle | P2 | B-02,B-03 | cargo test all pass | [ ] |
| C-01 | Wire GGUF→CRT dequant pipeline | Neural | P1 | — | SmolLM weights loaded in CRT | [ ] |
| C-02 | CRT matmul benchmark vs f32 BLAS | Neural | P1 | C-01 | Latency measured, SIMD 5×u8 | [ ] |
| C-03 | 2-layer FFN exact inference on toy model | Neural | P0 | — | ring_hom 1000/1000 reproduced | [ ] |
| C-04 | SmolLM 135M single-token inference | Neural | P2 | C-01,C-02 | Output matches f32 reference | [ ] |
| C-05 | Apollonian packing weight initialization | Neural | P2 | C-03 | Descartes-determined, no backprop | [ ] |
| D-01 | 500K-digit run: verify 485K terms | Collatz | P1 | — | max_a growth rate confirmed | [ ] |
| D-02 | Extrapolation model: terms needed for 2^31 | Collatz | P1 | D-01 | k_target ± confidence interval | [ ] |
| D-03 | Rust native CF engine (zero float) | Collatz | P2 | D-01 | OEIS match, faster than Python | [ ] |
| D-04 | DKAM on CF: deg(a_k growth) vs ρ=3 | Collatz | P2 | D-01,A-02 | Subcriticality test | [ ] |
| E-01 | GearManifold: close 13 open dangerous configs | E8/Iso | P1 | — | 31/31 configs resolved | [ ] |
| E-02 | Attractor basin perturbation test (9 attractors) | E8/Iso | P2 | E-01 | Small→stays, large→phase slip | [ ] |
| E-03 | OP-1 KAM/K-Elimination formal statement | E8/Iso | P3 | A-02,E-01 | Conjecture + evidence | [ ] |
| F-01 | cram_explorer doctest fix (done) | Infra | P0 | — | 29/29 + 0/0 doctests | [✓] |
| F-02 | Unified test harness across all 3 crates | Infra | P0 | — | Single cargo workspace | [ ] |
| F-03 | Master tarball with MANIFEST + checksums | Infra | P1 | F-02 | SHA256 verified | [ ] |
| F-04 | Patent claims 7-9 (Tri-Tray neural extension) | Infra | P2 | C-02 | Claim text drafted | [ ] |

# Parallelization Groups

## Group 0 — Immediate (no dependencies)

A-01: Fix advance_skew stub | B-01: Oracle threshold + multi-gap | C-03: CRT FFN reproducer | F-01: doctest fix (DONE) | F-02: Unified workspace

These 5 tasks can execute in parallel RIGHT NOW.

## Group 1 — After Group 0

A-02: DKAM prediction test | B-02: K-Elim order finding | B-03: Dense Toric Grover | B-04: Scale test | C-01: GGUF→CRT | C-02: CRT matmul bench | D-01: 500K CF verify | E-01: Dangerous configs

## Group 2 — After Group 1

A-03: Sobolev campaign | A-04: DKAM correlation | A-05: N=16 kernel | C-04: SmolLM inference | D-02: Extrapolation | D-03: Rust CF engine

## Group 3 — After Group 2

A-06: Reynolds sweep | B-05: Rust pipeline port | C-05: Apollonian init | D-04: DKAM on CF | E-02: Attractor test | F-04: Patent claims

## Horizon

E-03: OP-1 KAM/K-Elimination formal bridge. 12+ months. Requires results from A-02 and E-01.

# Dependency Graph

A-01 ──► A-02 ──┬── A-03 (Sobolev)

├── A-04 (DKAM monitor)

└── A-05 ──► A-06 (N=16 Reynolds)

B-01 ──┬── B-02 ──┐

├── B-03 ──┼── B-05 (Rust port)

└── B-04   ┘

C-03 (standalone)    C-01 ──► C-02 ──► C-04 (SmolLM)

C-05 (Apollonian)

D-01 ──┬── D-02 (extrapolation)

├── D-03 (Rust CF)

└── D-04 (DKAM×CF) ←── A-02

E-01 ──► E-02 ──► E-03 (OP-1) ←── A-02

F-01 (done) | F-02 ──► F-03 | F-04 ←── C-02

# Innovation Application Map

| Operation | Standard | QMNF Innovation | Speedup | Exactness |
| --- | --- | --- | --- | --- |
| BS velocity recovery | f64 DFT + rounding | Q(√2) exact kernel + NTT | Same O(N³logN) | EXACT (was ±1) |
| Energy identity | O(1/N²) residual | Raw i128 stencils | N/A | INTEGER ZERO |
| Twin prime sieve | Trial division | Carry-pattern atlas | 5.22× enrichment | 99.9% recall |
| Period finding | Brute iteration O(N) | K-Elimination winding | Target: O(√N) | Exact (topological) |
| Neural matmul | f32 BLAS | CRT lane SIMD (5×u8) | Target: >1× | EXACT (ring hom) |
| CF computation | mpmath arbitrary prec | Stern-Brocot + CRT exact | ~2× at 500K digits | Exact (integer only) |

# Execution Protocol

1. Start all Group 0 tasks in parallel.

2. Each completed task: run gate test, update status, unlock dependents.

3. Failed gates: flag as [!], document blocker, attempt fix before moving on.

4. Every 10 tasks: run full regression (387+ tests across all crates).

5. Kill count increments on each genuine impossible/intractable innovation solved.

6. Honest negatives logged immediately — no hypothesis survives without evidence.

7. Tarball with MANIFEST after each group completion.

MARCHING ORDERS: Push on every stone. Kill your own hypotheses honestly. Report both sides of every boundary. Nothing is settled.